## Slide 1
▍ RETROSPECTIVE
2026-05-13
# RETRO-Q2
Q2 2026 retrospective — three keepers, one drop
Ship velocity hit plan; quality gates leaked. Two process changes proposed.
VERDICT
HOLD
Verdict: hold scope for Q3 (do NOT add new initiatives). Q2 quality leakage came from missing test gates, not from over-commitment. Fix the gate, keep the scope.
ZimaBlueAI · biz-decision-stack

## Slide 2
▍ OUTCOMES
$
Q2 by the numbers
Velocity green, quality amber, customer red.
Story points shipped
247
target 240
+3%
P1 bugs in prod
11
target 5
quality gate leaked
Customer NPS
47
target 55
−8
Deploy frequency
3.2
/d
target 3.0
good
Time to recover
42
min
target 60
good
Eng satisfaction
7.8
/10
target 7.5
+0.3

## Slide 3
▍ WHAT WORKED / DIDN'T / CHANGE
$
What worked, what didn't, what we change
Three keepers from Q2 — and the two specific changes we will make in Q3.
WORKED
Daily async standup format
freed 4h/wk across team
Pair on first PR of every initiative
caught 3 design issues early
Customer call rotation
every engineer talked to 2 users
DIDN'T
Optional test gate
skipped under deadline pressure → 11 P1s
Shared on-call calendar
two people on-call simultaneously, neither responded
Late-Friday merges
5 of 11 P1s correlated
CHANGE
Test gate becomes mandatory CI block
Q3 starting day 1
Friday after 14:00 deploy freeze
with named on-call override
On-call ownership tied to a single Slack user-group
no more parallel coverage

## Slide 4
▍ PROCESS CHANGES
$
Two process changes, four owners, three weeks
#
ACTION
OWNER
DUE
STATUS
01
Enforce test gate in CI (block merge on coverage <70%)
DevTools
Jul 01
TODO
02
Friday after 14:00 deploy freeze
exception requires VP eng sign-off
Release Eng
Jul 01
TODO
03
Migrate on-call to single Slack user-group
SRE
Jun 15
TODO
04
Reassess: do we keep or kill the bug-bash hour?
EM
Aug 01
TODO